Sprint Review Checklist

Sprint No.	1
Project Name	BingeBuddy
Reviewer’s Name	Jose, Giovan Samuel R.
Review Date	1/30/2020

This checklist is to be used to assess if sprint goals have been achieved during the sprint. Particularly, if the target features of the software have been built based on user acceptance criteria.

Functional Goals:
User Acceptance Criteria	Compliance		Remarks
	Yes	No
UC-1.0-S7: Selection in Editing mode		N	This only includes the edit mode. Where the user selects and hold an item in the watchlist to enter the edit mode.
UC-3.0-S1: Selection of view suggestions tab	Y		Button selection. No need to actually display the shows
UC-3.0-S6: User exits view suggestions	Y		Button selection.
UC-3.0-S7: User presses refresh	Y		Button selection only. No need to actually display the shows
UC-4.0-S3: Selection of update watchlist	Y		Button selection only.
UC-5.0-S5: No internet connection	Y
UC-5.0-S6: Selection of Give feedback/complaint button	Y		Button selection only.
TOTAL	7	0

Tester's Comments:

Usability Goals:
If interfaces will be delivered at the end of the sprint, evaluate the system according to Nielsen's Usability Heuristics. For items that are not applicable, check NA.
Nielsen's Usability Heuristics	Strongly Strongly / Disagree Agree					NA
	1	2	3	4	5
Simple and Natural Dialogue					Y
Speaks the Users' Language					Y
Minimize User Memory Load					Y
Consistency					Y
Feedback					Y
Clearly Marked Exits				Y
Shortcuts					Y
Good Error Messages			Y
Prevent Errors				Y
Help and Documentation						Y

Reviewer’s Comments:
Due to the change in design. Some of the functionalities are either remade or scrapped to be replaced with a new functionality. Some features were not implemented because it would require feature that is planned for future sprints.